## Test Plan - HRMOrange

Scope
Modules: Login, Admin, PIM, Leave, My Info, Time, Recruitment

Objectives
- Verify functional behavior per SRS and GUI for listed modules.
- Ensure demo-compatible tests are identified and executed.
- Provide automation for Time module (Selenium + TestNG Java).

Test Items
- UI functional tests (manual + automated)
- API tests (Postman collections)
- Security checks
- Accessibility quick checks (keyboard navigation, contrast)

Testing Approach
- Risk-based selection: prioritize critical flows (Time punch-in/out, Timesheet submit, Recruitment add candidate)
- ISTQB techniques used: BVA, Equivalence Partitioning, Decision Table, State Transition, Negative tests
- Automate critical Time tests using Selenium + TestNG

Environment
- Demo URL: https://ammar-osondemand.orangehrm.com
- Browsers: Chrome (latest), Firefox (latest)
- Tools: Postman, Selenium WebDriver, TestNG, Maven, Git

Entry Criteria
- Test environment reachable
- Demo test accounts available
- Test data prepared (vacancies, employees)

Exit Criteria
- All critical test cases PASS
- No Severity 1 or 2 open defects outstanding

Roles & Responsibilities
- Tester: Execute manual TCs, run automation, report defects
- Automation Engineer: Maintain Selenium TestNG scripts
- QA Lead: Review & sign-off



Deliverables
- Test cases Excel 
- Postman collections
- Automation repo (Selenium + TestNG) 
- Test execution reports